# Hydrology SaaS for EPC Projects – Detailed Engineering Execution Plan

## 1. Project Objective

Build a B2B SaaS platform that allows EPC engineers to input a geographic point on a river and automatically:

- Delineate the upstream basin from the river source

- Segment the basin into sub‑basins

- Apply region‑appropriate hydrology formulas

- Estimate design discharge and HFL

- Generate a defensible hydrology report suitable for DPR submissions

The system must emphasize defensibility and transparency rather than black‑box predictions.

## 2. High Level System Architecture

Core Components:

1. Frontend Application

- Map interface for selecting site location

- Project parameter inputs (return period, project type)

2. Hydrology Engine Backend

- Basin delineation module

- Sub‑basin segmentation engine

- Formula rule engine

- Flood discharge synthesis module

3. Data Processing Layer

- DEM processing

- Terrain analysis

- Rainfall and watershed datasets

4. Report Generator

- Produces DPR‑ready hydrology note

5. API Layer

- REST endpoints for hydrology calculations

## 3. Recommended Technology Stack

Backend

- Python (FastAPI)

- GDAL / Rasterio / WhiteboxTools for terrain analysis

Frontend

- React + Mapbox GL JS or Leaflet

Database

- PostgreSQL + PostGIS

Cloud

- AWS (Lambda, S3, RDS) or Google Cloud Run

Infrastructure

- Docker containers

- GitHub Actions for CI/CD

## 4. Key External Data Sources

Terrain Data

- NASA SRTM DEM

- Copernicus DEM

- ASTER GDEM

Hydrology Data

- HydroSHEDS river networks

- India WRIS

- CWC gauge data

Rainfall

- IMD gridded rainfall datasets

- NASA POWER climate API

- ERA5 reanalysis data

## 5. Core Development Workstreams

Workstream A – DEM Processing

Tasks:

- Download DEM tiles

- Merge and reproject DEM

- Fill sinks

- Compute flow direction

- Compute flow accumulation

Workstream B – Catchment Delineation

Tasks:

- Snap project point to river network

- Delineate upstream basin

- Export watershed polygon

Workstream C – Sub‑Basin Segmentation

Tasks:

- Detect stream junctions

- Break basin into sub‑basins

- Compute area, slope, elevation statistics

Workstream D – Hydrology Rule Engine

Tasks:

- Encode formula applicability rules

- Implement terrain‑based formula selection

- Log decision explanations

Workstream E – Flood Discharge Synthesis

Tasks:

- Compute discharge per sub‑basin

- Route flows downstream

- Generate discharge envelope

Workstream F – HFL Estimation

Tasks:

- Convert discharge to water level

- Apply hydraulic approximations

Workstream G – Report Generation

Tasks:

- Produce structured PDF report

- Include maps and tables

- Provide methodology justification

## 6. AI Development Tools

Claude (Anthropic)

Use for:

- Documentation drafting

- Explaining hydrology formulas

- Code review

Cursor IDE

Use for:

- Generating boilerplate code

- Building APIs quickly

- Refactoring modules

GitHub Copilot

Use for:

- Autocomplete coding assistance

LangChain (optional)

Use for:

- Building AI workflows if needed

## 7. Suggested APIs

Terrain / Elevation

- Google Elevation API

- Mapbox Terrain API

Hydrology

- ArcGIS Watershed API

Climate Data

- NASA POWER API

- ERA5 API

## 8. Development Roadmap

Phase 1 (Month 1–2)

- DEM processing pipeline

- Catchment delineation

Phase 2 (Month 3–4)

- Sub‑basin segmentation

- Rule engine implementation

Phase 3 (Month 5–6)

- Discharge synthesis

- HFL estimation

Phase 4 (Month 7)

- Report generation

- API exposure

Phase 5 (Month 8)

- Pilot with EPC firms

## 9. Glossary

Catchment

Area where all rainfall drains to a common river outlet.

DEM (Digital Elevation Model)

Raster dataset describing terrain elevation.

Flow Direction

Direction water flows from each DEM cell.

Flow Accumulation

Number of upstream cells draining into a cell.

Sub‑Basin

Subdivision of a catchment used for analysis.

Design Discharge

Peak flow estimated for a given return period.

HFL (High Flood Level)

Highest historical water level recorded at a location.

DPR (Detailed Project Report)

Formal engineering report required for infrastructure approvals.